Project Overview & Product Brief

Self-Hosted Campaign Management & Bulk Email Software

Document code: DOC-01
Version: 0.3
Date: 20 September 2026

Working title - replace with final product/client name during branding.

| Item | Detail |
| --- | --- |
| Product | Email Marketing Platform |
| Delivery model | Build, deploy into client-controlled infrastructure, test, hand over |
| Primary use | Permission-based marketing campaigns and newsletters |
| Initial capacity target | 2,000 live emails/day initially; 20,000-recipient synthetic application/queue load target |
| Deployment | Single-client/self-hosted deployment; multi-tenant SaaS is not required for MVP |

# 1. Executive summary

The project will deliver a self-hosted web application plus client-controlled outbound mail-transfer service for legitimate bulk marketing email operations. The platform will centralize contact/list management, campaign composition, scheduling, queue-based delivery, direct-to-MX transport, bounce/complaint processing, suppression controls, reporting and administrative configuration.

The system will be deployed into infrastructure owned or controlled by the client. The client will use its own sending domain, static sending IP and outbound MTA. After acceptance and handover, the client assumes operational control of campaigns, recipient data, DNS, MTA reputation and production infrastructure.

# 2. Problem statement

Marketing teams often depend on third-party campaign platforms that can become expensive, impose feature constraints or separate critical campaign data from the organization’s own infrastructure. This product provides a controlled, self-hosted alternative while retaining essential deliverability and compliance mechanisms.

# 3. Product goals

Enable authorized users to import, organize and segment permission-based contacts.

Create responsive marketing emails using reusable templates and personalization.

Queue and send large campaigns without blocking the web application.

Enforce unsubscribe, suppression, bounce and complaint handling at platform level.

Provide auditable campaign and delivery history.

Allow client-controlled configuration of sending domains, MTA identity, transport limits and optional fallback relay credentials.

Support a clean deployment and handover to the client without requiring supplier-hosted infrastructure.

# 4. Primary users

| Role | Primary needs | Key permissions |
| --- | --- | --- |
| Administrator | Configure system and sending | Users, domains, MTA/transport, limits, suppression, audit logs |
| Marketing User | Create and operate campaigns | Contacts, lists, templates, campaigns, reports |
| Read-only/Analyst | Review performance | Reports and campaign history without send/edit rights |

# 5. Core product modules

| Module | Purpose |
| --- | --- |
| Audience | Contacts, lists, tags, imports and segmentation. |
| Campaigns | Campaign creation, templates, content, personalization and scheduling. |
| Delivery | Queue, workers, local SMTP submission, MTA throttling and retries. |
| Deliverability | Domain verification, bounces, complaints, unsubscribe and suppression. |
| Reporting | Campaign metrics, delivery events, exports and audit history. |
| Administration | Users, permissions, MTA identity/limits, verified domains, optional relay and system settings. |

# 6. Product boundaries

The MVP is a campaign-management and outbound-delivery application, not a general-purpose mailbox or inbox product. It includes a single-client direct-to-MX MTA deployment but not a geographically distributed proprietary SMTP network, inbound human mailbox hosting, CRM functionality, SMS/WhatsApp messaging, or complex journey automation.

# 7. Success measures

Controlled 20,000-recipient campaign load test completes without application instability.

No suppressed, unsubscribed, complained or hard-bounced address is sent a marketing campaign.

Campaign send operations are queue-based and respect configured rate/quota limits.

MTA delivery status notifications, bounce processing and available complaint feedback update recipient and campaign state.

Client can operate the production deployment after handover using supplied documentation.