Scope of Work

Self-Hosted Campaign Management & Bulk Email Software

Document code: DOC-02
Version: 0.3
Date: 20 September 2026

Working title - replace with final product/client name during branding.

# 1. Engagement objective

Design, build, test, deploy and hand over a self-hosted marketing email campaign platform into client-controlled infrastructure. The engagement ends with documented acceptance and operational transfer, except for any separately purchased support or maintenance.

# 2. In-scope deliverables

| Workstream | Deliverable |
| --- | --- |
| Foundation | Repository, environments, database migrations, authentication, role-based access, base UI and logging. |
| Audience | Contacts, lists/tags, search/filtering, CSV import, deduplication and suppression checks. |
| Campaigns | Campaign CRUD, subject/sender settings, audience selection, templates, preview, test send and scheduling. |
| Email rendering | Responsive template rendering, personalization variables and required footer/unsubscribe elements. |
| Delivery engine | Redis/BullMQ queueing, workers, local SMTP submission, Postfix transport, configurable rate limits and retries. |
| Deliverability controls | Unsubscribe, hard-bounce suppression, complaint suppression, DSN/FBL processing and domain status. |
| Reporting | Sent/delivered/bounced/complaint/unsubscribe counts, recipient event history and campaign export. |
| Administration | MTA identity/limits, optional relay credentials, users/roles, verified domains and audit log access. |
| Deployment | Containerized production deployment into client infrastructure, environment configuration and smoke tests. |
| Handover | Source/build artifacts as contractually agreed, runbooks, admin guide, credential rotation, training and acceptance sign-off. |

# 3. Out of scope for MVP

Supplier-operated sending infrastructure after handover; the production MTA is client-controlled and transferred with the deployment.

Providing a supplier-owned domain, sending IP or sender reputation for client campaigns.

Building a multi-region or shared proprietary MTA network beyond the single-client outbound MTA included in the MVP.

General-purpose webmail inbox, IMAP synchronization or mailbox hosting.

CRM, sales pipeline, billing/subscription management or customer support desk features.

SMS, WhatsApp, push notifications or other multichannel campaigns.

Advanced automation journeys, predictive send-time optimization or complex attribution.

Legal advice, recipient consent verification services or guarantees of inbox placement.

# 4. Supplier responsibilities

Design and implement the agreed application functionality.

Use secure engineering practices appropriate to the agreed technology stack.

Implement and document a client-controlled outbound MTA for direct-to-MX delivery, with an optional SMTP relay adapter for contingency use.

Deploy to the client-controlled environment using agreed access procedures.

Execute agreed functional, integration and load tests.

Provide handover documentation and training.

Remove or reduce supplier production access after acceptance as agreed.

# 5. Client responsibilities

Provide or procure the cloud/server environment and administrative access needed for deployment.

Own/control the sending domain, DNS, static sending IP and production server/network account.

Provide production credentials through an agreed secure channel and rotate them after handover where appropriate.

Provide lawful/authorized test data and production recipient data.

Operate campaigns and monitor sending after handover.

Maintain backups, infrastructure/MTA patching, DNS, IP reputation and receiver/postmaster relationships after handover unless separately contracted.

Ensure its use of the software complies with applicable marketing, privacy, anti-spam, network and mailbox-provider requirements.

# 6. Acceptance criteria

Authorized users can log in and roles restrict privileged functions.

Contacts can be imported from CSV with duplicate/invalid/suppressed outcomes reported.

A campaign can be created, previewed, test-sent, scheduled and launched.

Campaign recipient jobs are queued and processed asynchronously.

Configured send-rate and daily quota limits are enforced.

Unsubscribe, hard-bounce and complaint events suppress future marketing sends.

MTA delivery status/bounce events and available complaint feedback update delivery state and campaign reports.

Client sending-domain, PTR/rDNS, SPF, DKIM, DMARC, bounce-domain and MTA identity configuration is documented and verified in the deployed environment.

A controlled 20,000-recipient application/queue load test or agreed equivalent synthetic test passes; production direct-to-MX acceptance begins at a 2,000-email/day operating target and is increased only after deliverability validation.

Handover package, admin access and agreed source/build artifacts are delivered and accepted.

# 7. Change requests

Features or integrations not explicitly included above are treated as change requests. Each change should state the requested outcome, implementation impact, commercial impact and revised acceptance criteria before work begins.

# 8. Commercial and cost boundary

Project pricing and cost ownership are detailed in DOC-09, Project Cost Estimate & Budget Model. The final project fee is stated in the approved commercial proposal.

Client-owned hosting, domain/DNS, static sending IP, backups/monitoring and any optional contingency SMTP relay are paid directly by the client unless the signed proposal states otherwise. Third-party prices must be reconfirmed before signature.

Post-handover support and any feature/integration outside this SOW require a separate support scope or approved change request.