Deployment, Handover & Acceptance Plan

Self-Hosted Campaign Management & Bulk Email Software

Document code: DOC-06
Version: 0.3
Date: 20 September 2026

Working title - replace with final product/client name during branding.

# 1. Operating model

Production infrastructure is owned or controlled by the client. The supplier’s responsibility is to deploy and validate the agreed software, transfer documentation and access, and complete acceptance. The client then operates the system unless a separate support agreement applies.

# 2. Client-provided production prerequisites

Cloud/VPS/server account with sufficient compute, storage and network access.

Domain or subdomain under client control and permission to manage DNS records.

Static public sending IP, outbound TCP/25 capability approved by the hosting/network provider, and PTR/rDNS control.

TLS/DNS access as required for application host and sending-domain authentication.

Named client administrator for final ownership and credential rotation.

Backup destination and retention requirements.

# 3. Deployment checklist

| # | Check | Owner | Evidence |
| --- | --- | --- | --- |
| 1 | Provision production host/network | Client | Host/network accessible |
| 2 | Install/configure Docker runtime | Supplier/Client | Services start cleanly |
| 3 | Configure application environment | Supplier | Validated environment variables |
| 4 | Deploy PostgreSQL/Redis/app/workers | Supplier | Health checks pass |
| 5 | Configure HTTPS | Supplier/Client | Valid certificate |
| 6 | Configure sending domain DNS | Client with supplier guidance | SPF/DKIM/DMARC status recorded |
| 7 | Configure outbound MTA + DNS identity | Supplier/Client | Direct-to-MX test delivery and bounce test succeed |
| 8 | Configure backups | Client/Supplier as scoped | Backup + restore test |
| 9 | Run production smoke tests | Supplier + Client | Signed test record |
| 10 | Run load/queue validation | Supplier | Agreed load test report |

# 4. Handover package

Deployable application/source artifacts as defined by the commercial agreement.

Docker Compose/configuration templates and environment-variable reference.

Database migration and backup/restore instructions.

Administrator guide and campaign-operator quick guide.

MTA configuration, DNS identity, bounce/DSN processing and optional relay configuration instructions.

DNS/SPF/DKIM/DMARC configuration notes.

Operational runbook: restart services, inspect queue, pause campaign, review failures and restore backup.

Known limitations and outstanding items list.

Acceptance test record and final handover checklist.

# 5. Credential ownership and rotation

Client creates/owns production cloud, DNS, static sending IP and any optional fallback relay account.

Supplier receives only the minimum temporary access needed for deployment.

After acceptance, client rotates production secrets/passwords/API keys as appropriate.

Supplier privileged production accounts are disabled or reduced unless ongoing support explicitly requires access.

Future support access is time-bounded and approved by the client.

# 6. Training topics

Creating users and assigning roles.

Importing contacts and interpreting import outcomes.

Creating, testing, scheduling and pausing campaigns.

Reviewing suppression, bounce and complaint events.

Changing MTA concurrency/rate limits safely and interpreting remote SMTP responses.

Checking queues, health status and logs.

Performing backup/restore and basic incident response.

# 7. Acceptance sign-off

| Acceptance item | Result / evidence | Client initials |
| --- | --- | --- |
| Functional acceptance | All MVP acceptance tests completed. |  |
| Sending validation | PTR/SPF/DKIM/DMARC, local submission, MTA queue/retries and controlled direct-to-MX delivery validated. |  |
| Suppression controls | Unsubscribe/bounce/complaint tests passed. |  |
| Load validation | Agreed 20,000-recipient or equivalent load test passed. |  |
| Documentation | Runbooks/admin guide delivered. |  |
| Credentials | Ownership/rotation completed. |  |
| Training | Named client administrators trained. |  |
| Open issues | Remaining issues recorded with agreed disposition. |  |

Client acceptance representative: ______________________________

Signature: __________________________________  Date: __________________

Supplier representative: ______________________________________

Signature: __________________________________  Date: __________________

# 8. Direct-to-MX production gate

Confirm the hosting/network account permits production outbound SMTP on TCP/25 before treating the host as ready.

Assign the production sending hostname and static IP, configure matching PTR/rDNS, and verify forward DNS.

Publish and verify SPF, DKIM and DMARC for the intended sending/return-path domains.

Validate the MTA is not an open relay and that administrative/submission interfaces are not exposed unnecessarily.

Send controlled tests to multiple mailbox providers and verify Message-ID, DKIM, SPF/DMARC alignment, bounce routing and unsubscribe behavior.

Begin production with a conservative warm-up. Increase volume only when remote SMTP responses, bounce/complaint rates and reputation signals remain acceptable.